## Slide 1: AGILE DEVELOPMENT
By: Shelby Joiner
Notes: By: Shelby Joiner

## Slide 2: Understanding Agile and Waterfall: Choosing the Right Approach for Development
A Strategic Guide for Leadership Decision-Making
Notes: Subtitle: A Presentation for Leadership Decision-Making Presented by: Shelby Joiner Role: Developer

## Slide 3: Scrum-Agile Team Roles Explained
Scrum Master: Serves as a facilitator and Agile coach, ensuring the team adheres to Scrum principles and practices. The Scrum Master supports the team by organizing Scrum ceremonies, coaching on best practices, and ensuring effective collaboration.
Example: Led a sprint retrospective that helped the team identify and address recurring API latency issues.
Product Owner (PO): Acts as the liaison between stakeholders and the team, prioritizing the product backlog and ensuring alignment with business goals.
Example: Adjusted sprint priorities after a client demo revealed a need for new reporting features.
Developers: A cross-functional, self-organizing group responsible for building and delivering product increments. They collaborate closely to implement features and resolve technical challenges.
Example: Teamed up to build secure OAuth2.0 authentication and resolve schema mismatches in real time.
Cited Source: Schwaber & Sutherland (2020)
Notes: Scrum Master: Facilitating Agile Scrum principles: The Scrum master is in charge of upholding and training team members on Agile Scrum principles and enforcing its application. They keep the product owner and development team on the Agile track as needed. The Scrum master also facilitates Scrum events like the daily stand-up meeting. Often, they coordinate the time, venue, participants, and any other factor necessary for the success of the meeting.
Coaching The Scrum master acts as a guide for the Scrum team, making sure they are focusing on the sprint goal and collaborating effectively with other members of the team
Removing roadblocks and distractions: In cases where external influences start to affect the team’s deliverables, it is the job of the Scrum master to ensure that these distractions are eliminated.
Mediating: Sometimes, the development team and product owner have disagreements. The Scrum master can often help resolve these issues.
Product Owner (PO): Represents the customer's voice, manages the product backlog, and prioritizes work based on business value.
  Example: Reprioritized backlog items following a product demo and direct client feedback.
Developers: Self-organizing team members responsible for delivering high-quality product increments each sprint.
  Example: Worked collaboratively to implement OAuth2.0 login and debug schema mismatches.
Cited Source: Schwaber & Sutherland (2020)

## Slide 4: Agile Development Lifecycle with Scrum
Sprint Planning: Teams plan the sprint by defining the work to be completed, often using user stories and effort estimation.
Development (Sprint Execution): Daily standups encourage accountability, quick decision-making, and ongoing progress tracking.
Sprint Review: The team showcases completed work to stakeholders and gathers feedback to refine future sprints.
Sprint Retrospective: A dedicated session to analyze the sprint process, celebrate wins, and identify improvements.
Example: The story for multi-factor authentication was collaboratively broken into subtasks, enabling smoother execution and test coverage.
Notes: Agile Development Lifecycle with Scrum
Sprint Planning: Teams plan the sprint by defining the work to be completed, often using user stories and effort estimation.
Development (Sprint Execution): Daily standups encourage accountability, quick decision-making, and ongoing progress tracking.
Sprint Review: The team showcases completed work to stakeholders and gathers feedback to refine future sprints.
Sprint Retrospective: A dedicated session to analyze the sprint process, celebrate wins, and identify improvements.

## Slide 5: Comparing Agile and Waterfall in Real Projects
Waterfall: A sequential, structured methodology best suited for projects with fixed scope, timelines, and deliverables. Each phase must be completed before the next begins.
Agile: A flexible, iterative framework that welcomes change, encourages collaboration, and delivers working software incrementally.
Project Experience Example: During an Agile sprint, the UI team accommodated a mid-sprint client revision seamlessly. In Waterfall, the same change would have required a formal change request, delaying progress.
Cited Source: Project Management Institute (PMI), 2021
Notes: Comparing Agile and Waterfall in Real Projects
Waterfall: A sequential, structured methodology best suited for projects with fixed scope, timelines, and deliverables. Each phase must be completed before the next begins.
Agile: A flexible, iterative framework that welcomes change, encourages collaboration, and delivers working software incrementally.
Project Experience Example: During an Agile sprint, the UI team accommodated a mid-sprint client revision seamlessly. In Waterfall, the same change would have required a formal change request, delaying progress.
Cited Source: Project Management Institute (PMI), 2021

## Slide 6: When to Choose Agile or Waterfall?
Choose Agile if:
  The project involves evolving requirements or exploratory work
  Stakeholders provide frequent input
  The development process values speed, learning, and adaptability
Choose Waterfall if:
  The scope is well-defined and unlikely to change
  Compliance, documentation, or regulatory oversight is a priority
  The project needs a predictable schedule and budget
Case Insight: Our team chose Agile for its adaptability, given the client’s iterative feedback, evolving scope, and high collaboration requirements.
Cited Sources:
Highsmith, J. (2019). Agile Project Management. Addison-Wesley.
Poppendieck, M., & Poppendieck, T. (2018). Lean Software Development. Addison-Wesley.
Notes: When to Choose Agile or Waterfall
Choose Agile if:
  The project involves evolving requirements or exploratory work
  Stakeholders provide frequent input
  The development process values speed, learning, and adaptability
Choose Waterfall if:
  The scope is well-defined and unlikely to change
  Compliance, documentation, or regulatory oversight is a priority
  The project needs a predictable schedule and budget
Case Insight: Our team chose Agile for its adaptability, given the client’s iterative feedback, evolving scope, and high collaboration requirements.
Cited Sources:
Highsmith, J. (2019). Agile Project Management. Addison-Wesley.
Poppendieck, M., & Poppendieck, T. (2018). Lean Software Development. Addison-Wesley.

## Slide 7: Supporting References:
Schwaber, K., & Sutherland, J. (2020). 2020 Scrum Guide. https://scrumguides.org/
Project Management Institute. (2021). PMBOK® Guide – Seventh Edition.
Highsmith, J. (2019). Agile Project Management. Addison-Wesley.
Poppendieck, M., & Poppendieck, T. (2018). Lean Software Development. Addison-Wesley.
Notes: Schwaber, K., & Sutherland, J. (2020). 2020 Scrum Guide. https://scrumguides.org/
Project Management Institute. (2021). PMBOK® Guide – Seventh Edition.
Highsmith, J. (2019). Agile Project Management. Addison-Wesley.
Poppendieck, M., & Poppendieck, T. (2018). Lean Software Development. Addison-Wesley.